LUTHERAN CHURCH COLLEGE (LCC)

Cloud-Based College and Student Management System

Module Specification — Final (v1.2)

IS406 Final Year Project — Divine Word University, Faculty of Business and Informatics. Prepared by: Mond Mare (Student ID: 180170). Supervisors: Mr. M. Cletus | Mr. C. J. Kupini.

Revision note: v1.1 added an Implementation Status badge and an Implementation Notes section to each of the 12 modules below, reflecting actual development progress (M1–M4 complete, M5–M12 not started), plus a shared Technical Conventions section and a Database Swap-Over note. v1.2 corrects M7's grading scale: the placeholder (HD, D, C, P, F+, F) is replaced with LCC's actual confirmed grade scale (A=4, B=3, C=2, D=1) and GPA formula, verified directly against a real LCC official academic transcript supplied by the stakeholder — F=0 is inferred by pattern, not yet confirmed by LCC, and is flagged as such. Original module content (Purpose/Actors/Inputs/Processes/Outputs/Business Rules/Associated Database Entities) otherwise remains exactly as approved — these revisions add status, technical context, and one evidence-based correction; they do not otherwise alter requirements.

# Purpose of this Document

This document combines module identification with detailed module-function definition for each of the twelve functional modules of the LCC-CMS, expanding on the System Requirements Specification (SRS). For every module it records the module's purpose, the actors who interact with it, the data it consumes as input, the step-by-step processes it performs, the data or artefacts it produces as output, the business rules that govern its behaviour, the physical database entities each module touches (with the CRUD operations it performs on them), and — new in this revision — its current implementation status and technical notes for continued development.

Combining these two workflow steps gives a single module-level reference that carries all the way through to the Entity-Relationship Diagram: the “Associated Database Entities” row on every module ties directly back to the entity catalog and CRUD matrix already produced.

# Module Index

- M1 — Admissions, Enrolment & Readmission Module  [Complete]

- M2 — Student Profile Management Module  [Complete]

- M3 — Academic Structure Module  [Complete]

- M4 — Course Registration Module  [Complete]

- M5 — Attendance Management Module  [Not Started]

- M6 — Learning & Assignment Management Module  [Not Started]

- M7 — Assessment & Results Management Module  [Not Started]

- M8 — Communication Portal Module  [Not Started]

- M9 — Faculty & Staff Management Module  [Not Started]

- M10 — Accommodation & Welfare Management Module  [Not Started]

- M11 — Reporting & Analytics Module  [Not Started]

- M12 — Security & Administration Module  [Not Started]

# M1 — Admissions, Enrolment & Readmission Module

IMPLEMENTATION STATUS: COMPLETE

## Purpose

Manage the end-to-end intake pipeline for prospective students, from online application submission through Registrar review to automatic provisioning of a student record and Entra ID account; also handles a withdrawn student's application to resume studies.

## Actors

- Prospective Student

- Withdrawn Student

- Registrar / Admin

## Inputs

- Applicant personal, contact, and programme-choice details

- Supporting application documents

- Registrar approve/reject decision

- Readmission reason and requested semester

## Processes

1. Prospective student completes and submits the online application, selecting a programme and uploading supporting documents.

2. System creates an Admissions record with status “Applied” and queues it for Registrar/Admin review.

3. Registrar/Admin reviews the application and documents, then records an Approve or Reject decision.

4. On approval, the system automatically creates a Users account and a Students record (linked to the approved programme_id), generates a unique student ID, and provisions an Entra ID account on the @lccb.ac.pg domain.

5. System sends an automated welcome email containing login credentials to the newly enrolled student.

6. On rejection, the applicant is notified and the Admissions record is closed with status “Rejected.”

7. A withdrawn student submits a readmission request naming the semester they wish to resume in; Registrar/Admin reviews and decides.

8. On readmission approval, the student's enrolment status reverts from Withdrawn to Enrolled; their student ID, transcript, and full academic history are untouched throughout.

## Outputs

- New student record

- Provisioned Entra ID account

- Unique student ID

- Enrolment status update

- Welcome email

- Readmission decision

## Business Rules

- Only Registrar/Admin staff may approve or reject an application or a readmission request

- A student record and Entra ID account are created only after approval, never before

- All provisioned accounts use the @lccb.ac.pg domain

- Every applicant must progress through the defined status sequence

- APPLICATIONS WITHOUT REQUIRED DOCUMENTS WILL NOT BE ACCEPTED, per LCCB's official 2027 Application Form

## Associated Database Entities

| Entity | Operations |
| --- | --- |
| admissions | Create, Read, Update |
| users | Create |
| students | Create |
| programmes | Read |
| readmission_records | Create, Read, Update |

## Implementation Notes

- Backend: AdmissionsController.cs. Extended beyond a single generic “documents” field to 8 individually named document uploads, matching LCCB's actual 2027 paper Application Form (Section 8): Letter of Interest, Passport Photo, Fee Deposit Slip, Grade 10 Certificate, Grade 12 Certificate, two Reference Letters (Church Pastor, Community Leader), and an optional Work Reference. The “no required documents, no acceptance” rule is enforced server-side, not just in the UI — submitting without a required document returns a 400 listing exactly what's missing.

- Programme list is currently a hardcoded array of the 6 real LCCB programmes (matching the Application Form's Section 1), not yet fetched live from M3's Academic Structure data. Flagged as a clean, low-risk follow-up.

- Readmission workflow (spec items 7–8) is defined here but not yet implemented — the initial application → approval → student record path is what's built and verified end-to-end.

- Frontend: Apply.jsx (public, unauthenticated — matches the Prospective Student actor not having an account yet) and AdmissionsQueue.jsx (Registrar/Admin review, embedded in RegistrarAdminDashboard.jsx).

# M2 — Student Profile Management Module

IMPLEMENTATION STATUS: COMPLETE

## Purpose

Maintain a single, accurate source of personal, contact, and academic-history information for every student, with self-service visibility for the student.

## Actors

- Student

- Registrar / Admin

- Authorized staff

## Inputs

- Personal and contact detail edits

- Emergency contact details

- Profile photo and supporting documents

## Processes

1. Student logs into the self-service dashboard and views their personal, contact, and academic-history information.

2. Student edits personal/contact details and emergency contact information, which the system saves to their profile record.

3. Student optionally uploads a profile photo or supporting document.

4. Registrar/Admin or other authorized staff view or correct a student's profile where required (e.g. data-correction requests).

## Outputs

- Updated student profile record

- Self-service dashboard view

- Stored profile photo / document reference

## Business Rules

- Only authorized users may edit a student's profile data

- A student may view and maintain their own profile only (RBAC-scoped)

- Document/photo upload is a lower-priority, non-blocking feature

## Associated Database Entities

| Entity | Operations |
| --- | --- |
| students | Read, Update |
| users | Read, Update |
| documents | Create, Read |

## Implementation Notes

- Backend: StudentsController.cs. GET/PUT /api/students/me for self-service, POST /api/students/me/photo for the profile photo upload, plus GET /api/students and PUT /api/students/{id} for Registrar/Admin correction.

- “/me” currently always resolves to a single seeded demo profile (Id “LCC-24001”), since there is no real per-user Entra ID session yet to resolve identity from. This is the one piece of this module that genuinely needs real authentication to become multi-user — flagged explicitly in the controller's RBAC NOTE comment.

- Frontend: StudentProfile.jsx (self-service, read-only academic section + editable contact/emergency section) and StudentRecords.jsx (Registrar/Admin correction table).

# M3 — Academic Structure Module

IMPLEMENTATION STATUS: COMPLETE

## Purpose

Define and maintain the institution's academic hierarchy — faculties, departments, programmes, courses (units), academic years, semesters, and lecturer-course assignments — as the foundation the rest of the system builds on. Programme curricula (which units, which semester) are set externally by the Lutheran Church body in line with national government policy; the college records and administers that structure rather than authoring it.

## Actors

- Admin / Registrar

## Inputs

- Faculty, department, and programme definitions

- Course/unit configuration details (incl. year level and semester number), as set by the governing curriculum

- Academic year and semester dates

- Lecturer-to-course assignments

## Processes

1. Admin/Registrar creates and maintains faculties, departments, and programmes (each a 3-year, 6-semester course of study).

2. Admin/Registrar records the courses/units for each programme as set by the Church body/government curriculum, including credit value, year level, semester number, and prerequisites (e.g. 4 units per semester).

3. Admin/Registrar creates each academic year and its two semesters, marking exactly one semester as active at a time.

4. Admin/Registrar assigns lecturers to courses for the active semester, creating course allocation records.

## Outputs

- Academic structure records

- Active-semester flag

- Lecturer allocation records

## Business Rules

- Only one semester may be marked active at any given time

- Only Admin/Registrar may create or modify the academic structure

- The set of units and their semester placement is determined externally (Church body / national government), not authored by the college

## Associated Database Entities

| Entity | Operations |
| --- | --- |
| faculties | Create, Read, Update |
| departments | Create, Read, Update |
| programmes | Create, Read, Update |
| courses | Create, Read, Update |
| academic_years | Create, Read, Update |
| semesters | Create, Read, Update |
| course_allocations | Create, Read, Update |

## Implementation Notes

- Backend: AcademicStructureController.cs, route api/academic-structure, covering all 7 entities from the spec with Create + Read for all, and Update specifically for semester activation (the one entity with a real enforced business rule — activating one semester deactivates every other).

- Seeded with the real 6 LCCB programmes (matching the Application Form) and a small representative course set, so M4 (Course Registration) has genuine data to validate against.

- Full Update/Delete on faculties/departments/programmes/courses beyond what's listed above is a reasonable fast-follow, not yet built — flagged honestly rather than silently omitted.

- Frontend: AcademicStructure.jsx, reachable from the Registrar and Dean of Studies job-title views (both authenticate under the same RegistrarAdmin role).

# M4 — Course Registration Module

IMPLEMENTATION STATUS: COMPLETE

## Purpose

Let enrolled students register for courses each semester while automatically enforcing prerequisite, repeat, and course-load rules, with approval routing.

## Actors

- Student

- Head of Department (HoD)

- Registrar / Admin

## Inputs

- Student's course selections

- Add/drop requests

## Processes

1. Student selects courses to register for within the active semester's registration window.

2. System validates that each selected course's prerequisites are met and that the course has not already been passed.

3. System checks the selection against the student's maximum permitted credit/course load.

4. Valid registrations are routed to the HoD or Registrar for approval; invalid ones are rejected with a stated reason.

5. Within the registration window, the student may add or drop courses, subject to the same validation.

## Outputs

- Registration record

- Approval or rejection decision (with reason)

## Business Rules

- A course's prerequisites must be satisfied before registration is accepted

- A student cannot register for a course already passed

- A per-semester maximum credit/course load applies to every student

- Add/drop is only permitted within the defined registration window

- Every registration requires HoD or Registrar approval

## Associated Database Entities

| Entity | Operations |
| --- | --- |
| registrations | Create, Read, Update, Delete |
| courses | Read |
| students | Read |
| semesters | Read |
| course_allocations | Read |

## Implementation Notes

- Backend: RegistrationsController.cs, route api/registrations. Enforces all 5 business rules server-side: prerequisite check, already-passed check, duplicate-registration check, a per-semester credit load cap (MaxCreditLoad = 40, a placeholder constant pending LCCB confirming the real figure), and add/drop restricted to when the course's semester is active.

- “Available to register” courses are derived from M3's CourseAllocation records for the active semester (a course only becomes registrable once a lecturer is actually allocated to teach it that semester) — not simply every course that exists in the curriculum.

- The approval endpoint is deliberately role-agnostic in the backend, matching the spec's “HoD or Registrar” wording exactly — either role calling PUT /api/registrations/{id}/decision works identically.

- “Registration window” is currently simplified to “the course's semester is marked active” rather than real start/end date checking — flagged as a straightforward date-range follow-up, not a missing feature.

- Frontend: CourseRegistration.jsx (student self-service — browse offered courses, register, view own registrations, drop) and RegistrationApprovals.jsx, a single shared component mounted at both /registrar/registrations and /hod/registrations, since the backend treats both roles identically.

# M5 — Attendance Management Module

IMPLEMENTATION STATUS: NOT STARTED

## Purpose

Record student attendance at the class-session level, calculate attendance rates automatically, and alert relevant stakeholders when attendance drops below the institutional threshold.

## Actors

- Lecturer

- Student

- Head of Department (HoD)

## Inputs

- Per-session attendance marks entered by the lecturer

## Processes

1. Lecturer opens a class session and marks each enrolled student present, absent, late, or excused.

2. System stores the attendance record and recalculates the student's running attendance rate for the course.

3. System automatically compares the updated rate against the 75% threshold; if breached, it alerts the student and their HoD.

4. Lecturer and HoD generate attendance reports by unit or by student from the monitoring dashboard.

## Outputs

- Attendance rate calculations

- Attendance reports

- Low-attendance alert notifications

- HoD monitoring dashboard

## Business Rules

- An alert is triggered automatically the moment attendance falls below 75%

- Attendance reports must be available both by unit and by individual student

## Associated Database Entities

| Entity | Operations |
| --- | --- |
| attendance_sessions | Create, Read |
| attendances | Create, Read, Update |
| students | Read |
| course_allocations | Read |

## Implementation Notes

- Not yet started. Build against M3's course_allocations (to know which lecturer teaches which course this semester) and M4's registrations (to know which students are enrolled in a given course) as the source of the roster for each session.

- The 75% alert threshold should be a named constant (following MaxCreditLoad's pattern in RegistrationsController.cs), not a magic number, so it's easy for LCCB to confirm/adjust later.

# M6 — Learning & Assignment Management Module

IMPLEMENTATION STATUS: NOT STARTED

## Purpose

Give lecturers a channel to distribute learning materials and manage the full assignment lifecycle — creation, submission, grading, and feedback.

## Actors

- Lecturer

- Student

## Inputs

- Learning material files

- Assignment details (instructions, due date, max marks)

- Student submission files

- Marks and feedback

## Processes

1. Lecturer uploads learning materials for a course to the Azure Blob Storage repository, making them available to enrolled students.

2. Lecturer creates an assignment, specifying instructions, due date, and maximum marks.

3. Student submits their assignment online before the due date.

4. System flags or restricts submissions made after the due date unless the lecturer explicitly overrides the restriction.

5. Lecturer grades each submission and records marks with written feedback.

## Outputs

- Stored learning materials

- Assignment records

- Submission records

- Grades and feedback

## Business Rules

- Submissions made after the due date are flagged or restricted unless the lecturer explicitly overrides

## Associated Database Entities

| Entity | Operations |
| --- | --- |
| assignments | Create, Read, Update, Delete |
| submissions | Create, Read, Update |
| courses | Read |

## Implementation Notes

- Not yet started. File handling (materials and submissions) should follow the exact multipart/FormData + GUID-filename pattern already established in AdmissionsController.cs and StudentsController.cs — do not introduce a different upload approach for this module.

- “Azure Blob Storage” in the spec's Process step 1 refers to the eventual cloud storage target (see SRS §2.5's Azure/GCP note); in the current in-memory/local-disk development stage, this should use the same wwwroot/uploads/ local pattern as everything else until cloud storage is actually available.

# M7 — Assessment & Results Management Module

IMPLEMENTATION STATUS: NOT STARTED

## Purpose

Manage assessment creation, mark entry, automated GPA/CGPA computation, and a controlled results-publication workflow that protects result integrity.

## Actors

- Lecturer

- Registrar / Admin

- Student

## Inputs

- Assessment definitions (weight, maximum mark)

- Entered marks per student

## Processes

1. Lecturer creates an assessment/exam for a course, defining its weight and maximum mark.

2. Lecturer enters marks for each student; the system validates that each mark falls within 0 to the defined maximum.

3. System automatically computes each student's GPA using LCC's confirmed grade scale (A=4, B=3, C=2, D=1; F=0 inferred by pattern, not yet confirmed by LCC) as: unit points × grade value per course, summed and divided by total unit points; CGPA applies the same formula across all completed courses to date, per LCC's official transcript format.

4. Registrar/Admin reviews the computed results and signs off to publish them; results remain hidden from students until sign-off.

5. Student views published results and may request an official transcript, generated on demand.

6. Any post-publication correction requires an Admin override with a logged justification, captured in the audit log.

## Outputs

- Calculated GPA and CGPA

- Published results

- Academic transcripts

- Audit log entries for overrides

## Business Rules

- Marks are constrained to the range 0 to the assessment's defined maximum

- Results remain invisible to students until Admin/Registrar sign-off

- Any post-publication mark edit requires Admin override plus a logged justification

## Associated Database Entities

| Entity | Operations |
| --- | --- |
| assessments | Create, Read, Update |
| grades | Create, Read, Update |
| registrations | Read |
| students | Read |

## Implementation Notes

- Not yet started. The GPA/CGPA grade scale (A=4, B=3, C=2, D=1 — F=0 inferred, not yet confirmed by LCC) should be a shared, named lookup (not duplicated logic) since both per-course GPA and cumulative CGPA calculations depend on it. Verified directly against a real LCC official academic transcript: GPA = Σ(unit points × grade value) ÷ Σ unit points, matching the transcript's shown Year 1 GPA and Cumulative GPA exactly.

- The audit-log requirement for post-publication overrides connects directly to M12's audit_logs entity — build this module's override path to write to that same table/mechanism, not a separate one.

# M8 — Communication Portal Module

IMPLEMENTATION STATUS: NOT STARTED

## Purpose

Provide real-time institutional announcements and tightly-scoped staff-student messaging without opening the system to unrestricted peer-to-peer chat.

## Actors

- Staff (Lecturer / Admin)

- Student

## Inputs

- Announcement content

- Message content

## Processes

1. Staff member posts an announcement, optionally targeted to a specific role or group.

2. System delivers the notice or message in real time via WebSocket (SignalR) to the recipient's notification inbox.

3. Staff and a specific student exchange direct one-to-one messages; the system rejects blank/empty messages.

4. Message history is persisted in the inbox; deleted messages are soft-deleted and retained for audit purposes.

## Outputs

- Real-time notifications

- Message history / inbox

## Business Rules

- Student-to-student messaging is not permitted under any circumstance

- Blank or empty messages are rejected

- Deleted messages are soft-deleted and retained for audit purposes

## Associated Database Entities

| Entity | Operations |
| --- | --- |
| notices | Create, Read, Update, Delete |
| messages | Create, Read, Update |

## Implementation Notes

- Not yet started. This is the one module that needs a genuinely new technical piece — ASP.NET Core SignalR — not yet added to the backend project's dependencies.

- Soft-delete (spec business rule) means an IsDeleted flag or DeletedAt timestamp column, not a real row deletion — consistent with the audit-retention requirement.

# M9 — Faculty & Staff Management Module

IMPLEMENTATION STATUS: NOT STARTED

## Purpose

Maintain staff records, their departmental/faculty assignment, and their course allocation and workload for each semester.

## Actors

- Registrar / Admin

- Head of Department (HoD)

## Inputs

- Staff personal and employment details

- Department/faculty assignment

- Course allocation records

## Processes

1. Registrar/Admin creates and maintains a staff profile, including contact and employment details.

2. Registrar/Admin assigns the staff member to a department and faculty.

3. Registrar/Admin or HoD allocates the staff member to specific courses for a semester, creating or updating course allocation records.

4. System aggregates course allocations into a workload report the HoD can review per staff member per semester.

## Outputs

- Staff profile records

- Lecturer-course allocation records

- Workload reports

## Business Rules

- Every course allocation is tied to a specific semester

## Associated Database Entities

| Entity | Operations |
| --- | --- |
| staff | Create, Read, Update |
| faculties | Read |
| departments | Read |
| course_allocations | Create, Read, Update |

## Implementation Notes

- Not yet started. Course allocation already exists as an entity in M3 (AcademicStructureController.cs) — this module extends that same CourseAllocation record with a real staff profile behind LecturerName (currently just a free-text string in M3/M4), rather than introducing a separate allocation mechanism.

- The ID photo/avatar upload already built generically in DashboardLayout.jsx (client-side-only preview) is the natural UI starting point for a staff profile photo here, following the same real-upload pattern as M2 once this module's backend exists.

# M10 — Accommodation & Welfare Management Module

IMPLEMENTATION STATUS: NOT STARTED

## Purpose

Manage hostel and room inventory, accommodation requests and room allocation, and track student welfare cases from logging through to resolution.

## Actors

- Student

- Accommodation Officer

- Welfare Officer

- Registrar / Admin

## Inputs

- Hostel and room definitions (incl. capacity)

- Accommodation request

- Room allocation decision

- Welfare case details

- Case notes/actions

## Processes

1. Accommodation Officer maintains the hostel and room inventory, including each room's capacity.

2. Residential-status student submits a hostel accommodation request.

3. Accommodation Officer reviews room availability against capacity and allocates a room, updating live occupancy in real time, including vacated rooms.

4. Staff member logs a student welfare case (counselling, academic support, medical referral) and assigns it to a Welfare Officer.

5. Welfare Officer tracks the case through to resolution, recording a timestamped case note for each action taken.

## Outputs

- Hostel/room inventory

- Accommodation allocation record

- Live occupancy status

- Welfare case record and case notes

## Business Rules

- A student may hold at most one active accommodation record at any given time

- A room's active occupant count should not exceed its defined capacity

- Welfare case history is maintained as timestamped case notes linked to the case

## Associated Database Entities

| Entity | Operations |
| --- | --- |
| accommodation_records | Create, Read, Update |
| welfare_cases | Create, Read, Update |
| students | Read |
| hostels | Create, Read, Update |
| rooms | Create, Read, Update |
| case_notes | Create, Read |

## Implementation Notes

- Not yet started. “Accommodation Officer” and “Welfare Officer” are UI-only job-title distinctions within the RegistrarAdmin role (per M12's org-mapping table and the existing job-title pattern already built for Registrar/Dean of Studies/Admin Officer/Accounts) — do not create separate backend roles for them.

- The “one active accommodation record per student” rule should be enforced the same way M4 enforces “no duplicate active registration” — a server-side check before Create, not just a UI constraint.

# M11 — Reporting & Analytics Module

IMPLEMENTATION STATUS: NOT STARTED

## Purpose

Turn operational data from across the system into institutional reports and executive-level dashboards for decision-making.

## Actors

- Management / Principal

- Registrar / Admin

- Head of Department (HoD)

## Inputs

- Report query parameters (faculty, programme, period, etc.)

## Processes

1. Authorized user selects report parameters such as faculty, programme, or reporting period.

2. System queries data from across the relevant modules (enrolment, attendance, results, accommodation, welfare) and compiles the report.

3. System renders an executive dashboard summary and/or produces the report for export to PDF or Excel.

4. Report content is scoped so that each role only sees the data it is authorized to view.

## Outputs

- Generated reports (PDF / Excel)

- Dashboard visualizations

## Business Rules

- Report data is scoped to what the requesting role is authorized to see (RBAC-enforced)

## Associated Database Entities

| Entity | Operations |
| --- | --- |
| registrations | Read |
| attendances | Read |
| grades | Read |
| admissions | Read |
| accommodation_records | Read |
| welfare_cases | Read |
| course_allocations | Read |
| readmission_records | Read |

## Implementation Notes

- Not yet started. This module is naturally the last to build among M5–M11, since it reads from every other module's data — building it early would mean reporting on data that doesn't exist yet.

- The Management/Principal dashboard's existing placeholder stat cards (dash-card-value showing —) are the intended landing spot for this module's summary metrics once built.

# M12 — Security & Administration Module

IMPLEMENTATION STATUS: NOT STARTED

## Purpose

Administer user accounts and roles, enforce role-based access control system-wide, and maintain a complete audit trail of data-changing operations.

## Actors

- Registrar / Admin (system administrator)

## Inputs

- User account details

- Role assignments

- System configuration settings

## Processes

1. Registrar/Admin creates a user account for a new staff or student and assigns it one of the five predefined system roles, following the LCCB OU-to-role mapping.

2. Registrar/Admin subsequently modifies, deactivates, or reactivates the account as circumstances change (e.g. staff departure).

3. System enforces RBAC on every request, ensuring a user can only access functions and data permitted for their role.

4. Every create, update, or delete on student, academic, or financial data automatically writes an entry to the audit log, capturing actor, action, record, old/new values, and timestamp.

5. Registrar/Admin manages system-wide configuration settings through the administration interface.

## Outputs

- Provisioned/updated user accounts

- Enforced access permissions

- Audit log entries

- System configuration state

## Business Rules

- Only the five predefined system roles may be assigned; no ad hoc roles

- RBAC is enforced consistently across every module

- Every create, update, or delete on student, academic, or financial data is captured in the audit log

- The LCCB Governing Board is outside the system boundary and is not provisioned a system account

- Accommodation Officer and Welfare Officer (SRS §2.3) are functional specializations of the Registrar/Admin role, not separate RBAC roles

- Finance is confirmed out of scope for LCC-CMS (see SRS §2.2A) — the “Accounts” job title under Registrar/Admin has no dedicated finance module to administer

## Associated Database Entities

| Entity | Operations |
| --- | --- |
| users | Create, Read, Update, Delete |
| staff | Read, Update |
| students | Read |
| audit_logs | Create, Read |

## Implementation Notes

- Not yet started as a distinct module, but its core RBAC principle is already in place project-wide: the 5-role enum in MockAuthContext.jsx, the [Authorize(Policy = "...")] pattern (commented, pending AuthEnabled=true) in every controller, and the job-title UI pattern all already implement M12's rules — what's missing is the actual user-account CRUD interface and the audit_logs write-path.

- Every module built so far (M1–M4) already performs create/update/delete operations that will eventually need to write to audit_logs — when M12 is built, retrofit that logging into the existing controllers rather than only applying it going forward.

# LCCB Organizational Structure → System Role Mapping

Reconciles LCCB's governance/OU chart with the five system RBAC roles above, so account provisioning follows the institution's real reporting structure.

| LCCB OU Position | System Role | Notes |
| --- | --- | --- |
| LCCB Governing Board | No system account | External oversight body; outside the system boundary |
| Principal | Management / Principal | Executive-level access to dashboards and institutional reports |
| Deputy Principal | Management / Principal | Shares the executive role with the Principal |
| Dean of Studies | Registrar / Admin | Academic-administration oversight of HODs; uses Registrar/Admin permissions |
| Admin Officer | Registrar / Admin | General administrative functions |
| Accounts | Registrar / Admin | Financial/administrative functions; no separate finance role or module defined — see SRS §2.2A |
| HOD 1 / 2 / 3 | HoD | One HoD account per department |
| Lecturers | Lecturer | Course delivery, attendance, grading |
| SRC (Student Representative Council) | Student | Provisioned identically to regular students; no elevated privileges |
| Chaplain (Optional) | Registrar / Admin — Welfare Officer function | Provisioned only if the position is filled; uses the Welfare Officer specialization |
| Students | Student | Self-service access only |

# Database Swap-Over (applies to every module)

Once cloud/database access is available (Azure SQL or the Google Cloud Platform contingency — see SRS §2.5), each controller's in-memory List<> is replaced with EF Core queries against a DbContext scaffolded from the live schema. The rest of the controller (validation, business rules, response shapes) does not need to change — this is a data-source swap, not a rewrite.

## Technical Conventions Established (applies project-wide)

The following conventions are already established across the modules built so far and should be followed for consistency by any further AI-assisted or human development:

- Backend: ASP.NET Core Web API (.NET 8). Each module is one controller under Controllers/, route api/<module-name>, following the exact pattern in AdmissionsController.cs (M1) and StudentsController.cs (M2).

- Data storage (current stage): in-memory static List<> per controller, seeded with representative data on first access. This is a deliberate placeholder — see "Database Swap-Over" at the end of this document — not a design flaw.

- Authentication (current stage): AuthEnabled=false in appsettings.json. [Authorize(Policy = "...")] attributes are present in comments on every endpoint that will need them, ready to re-enable once Entra ID app registrations exist.

- RBAC: exactly 5 roles per SRS FR-12.2 — Student, Lecturer, HoD, RegistrarAdmin, ManagementPrincipal. No ad hoc roles (per M12's explicit business rule). A UI-only "job title" field (Registrar, Dean of Studies, Admin Officer, Accounts) further distinguishes Registrar/Admin dashboard views without creating new backend roles or policies.

- Frontend: React (Vite) SPA. Each module has one React Context (e.g. StudentsContext.jsx) handling all API calls for that module, and one or more page components under src/pages/ using the shared DashboardLayout component.

- JSON: ASP.NET Core's default camelCase serialization applies — C# PascalCase properties (FullName) arrive in the frontend as camelCase (fullName) with no extra configuration needed.

- File uploads (where applicable): multipart/form-data via FormData in React and [FromForm]/IFormFile in ASP.NET Core — never JSON. Files are saved under wwwroot/uploads/<module>/ with GUID-generated filenames (never the original filename, to avoid collisions and path-traversal risk); only the resulting relative path is stored on the record.

- Mock authentication: MockAuthContext.jsx stands in for real Entra ID/MSAL.js. Its header comment documents the exact swap-over steps.